OPINION, CONSTRUCTION & REAL ESTATE

Everyone Wants a Successful Project. But Not the Same One.

In real estate development, three parties sit at the same table. They share the same timeline, the same building, and often the same meeting room. But they are not playing the same game.

Projects rarely collapse completely. In my experience, that is actually the exception. What happens far more often is quieter and, in a way, more interesting: the project gets delivered, the building goes up, and somewhere in the process one or two parties walk away feeling like they lost. Nobody talks about it publicly. But it happens on almost every project.

Why? Because the three core stakeholders in any real estate development (call them Stakeholder A, B, and C) come to the table with fundamentally different ideas of what “success” means. And since nobody puts that on the agenda in week one, the gap quietly drives decisions, creates tension, and shapes who ends the project satisfied and who does not.

Here is how each party thinks about the three things that matter most: time, budget, and quality. Then I want to look at where common ground actually exists, and where each party needs to be honest about what they are being asked to give up.

THE THREE PLAYERS

Different seats, different scorecards

| Stakeholder A | Goals across Time, Budget & Quality |
| --- | --- |
| Time | Delivery on schedule is everything. A delay is not just a construction problem, it is a financial event. Financing costs run. Market windows close. Commitments to future tenants or buyers are at risk. |
| Budget | The budget was set based on a return model. Every euro over that number comes directly out of margin. The goal is not to be cheap, it is to not exceed the number that was already justified to someone above. |
| Quality | Quality matters, but it is defined by the end user and the market position. Overbuilding is as much of a problem as underbuilding. The question is always: quality relative to what? |

| Stakeholder B | Goals across Time, Budget & Quality |
| --- | --- |
| Time | Enough time to do the work properly. Compressed timelines mean errors, redrawn details, and change orders downstream. A well-paced design phase saves everyone time in construction, but this argument is always harder to make than it should be. |
| Budget | The fee is fixed early and rarely reflects what the project actually becomes. Scope creep, revision cycles, and last-minute value engineering all eat into it. The real goal is to protect the original agreement while still delivering something worth putting in a portfolio. |
| Quality | This is where identity lives. Quality is not just functional, it is reputational. A cut that compromises the design is not a neutral business decision. It is a mark on something they signed. |

| Stakeholder C | Goals across Time, Budget & Quality |
| --- | --- |
| Time | Time is money in the most literal sense. Every week on site has a cost. The goal is to sequence work efficiently, minimize idle time, and avoid situations where incomplete design decisions stop progress on the ground. |
| Budget | Margin protection. The tender price already had risk priced in. Anything that changes the scope, adds complexity, or requires rework is a direct hit. The goal is to deliver within the agreed envelope and recover where possible. |
| Quality | Quality means compliance. Meeting the specification, passing inspections, and handing over a building the client accepts. Going beyond the spec is not a goal, it is a risk, because it might not be recognized or compensated. |

COMMON GROUND

Where alignment actually exists

There is more common ground than it might seem. All three parties want the project to reach completion. Failure, real failure, where the building does not get built, is bad for everyone. Nobody wants that.

All three parties also benefit from clear information. Ambiguity is the shared enemy. Unclear drawings cause rework. Unclear scope causes disputes. Unclear expectations cause disappointed clients. Every party at the table has an interest in the information being correct and available when it is needed.

And perhaps most importantly: all three parties have their reputation tied to this project. A is associated with the asset. B’s name is on the design. C delivered the building. Nobody wants a reference site they have to explain.

The problem is not that common ground does not exist. The problem is that nobody maps it out at the start, so when pressure builds, each party defaults to protecting their own scorecard instead of the shared one.

THE HARD PART

Where compromise actually has to happen

This is where most conversations stop being comfortable. Compromise sounds reasonable in theory. In practice, it means someone gives something up, and that needs to be said clearly.

Stakeholder A has to decide early what the actual priority order is. Time, budget, and quality are three variables. In any real project, you can optimize for two of them. The project that tries to hold all three rigid at once is the one that ends in disputes. A needs to communicate the real hierarchy, not the official one, and commit to it.

Stakeholder B has to accept that not every design decision carries equal weight. Some elements are load-bearing for the project’s identity and quality. Others are preferences. Knowing the difference, and saying it out loud, is what separates a consultant who is genuinely collaborative from one who is simply defending the drawings. The ability to distinguish between a design compromise and a design failure is a professional skill.

Stakeholder C has to be transparent earlier. The contractor who surfaces a problem in week two of construction rather than week twelve is protecting everyone. There is a culture in construction where problems get managed quietly until they cannot be, and that culture is expensive. Being the party that raises the uncomfortable issue early is not a weakness. It is what earns trust on future projects.

THE REVEAL

So, who is who?

You already have an opinion. Each stakeholder above maps to a specific role in the industry. Which of them is the Client / Developer? Which is the Designer / Consultant? Which is the Contractor?

And more interestingly, which stakeholder do you identify with most? Which one do you think causes the most friction when goals are never discussed openly?